SPRINT 2 FEEDBACK · CAPSTONE

# Smart CCTV Analytics Platform

Steve Prathik Fernandes · Status as of 29 October 2026

# Summary

Sprint 2 made every event watchable and gave admins the screens to run the system. 8 of 12 backlog items are done; the 4 that carry over depend on the AWS account or on Docker.

| Item | Detail |
| --- | --- |
| Sprint period | Weeks 4 to 6, 19 October to 8 November 2026 |
| Sprint goal | Clips and thumbnails for every event, admin screens for users, cameras, zones, rules and the audit log, and a measure of tracking quality |
| Team | Solo project |
| Tools | Trello (sprint tracking), GitHub (code and history), GitHub Actions (CI) |

# Sprint structure

The sprint is tracked on Trello with To Do, Doing and Done lists, one card per backlog item.

trello.com/b/Lt2EjwUr/cctv-analytics-platform

| Backlog item | Status | Evidence |
| --- | --- | --- |
| Thumbnail and short clip for every event | Done | ml-service/app/media.py, 5 tests |
| Short-lived signed links for clips and thumbnails | Done | LinkSigner.java, MediaController.java |
| Clip playback in the dashboard | Done | frontend/src/EventPanel.tsx |
| User management and camera access screen | Done | frontend/src/UsersPage.tsx |
| Audit log screen | Done | frontend/src/AuditPage.tsx |
| Edit and delete cameras | Done | PUT and DELETE /api/cameras/{id}, 3 tests |
| Zone drawing and rules screens | Done | frontend/src/CameraAdmin.tsx |
| Tracking quality on MOT17 | Done | ml-service/app/track_eval.py; results in docs/06-detection-baseline.md |
| Cloud deployment (from Sprint 1) | Carried over | AWS account not set up yet |
| Encrypted S3 storage | Carried over | Needs the AWS account; the storage interface is ready for it |
| Run the whole system with Docker Compose | Carried over | Docker was not available on the development machine |
| Demo clips and vehicle evaluation set | Carried over | Needs recording with consenting people |

# What has been completed

## Detection service

- A thumbnail of each event’s clearest frame, with the tracked person or vehicle boxed.

- A short clip per event, from 2 seconds before to 2 seconds after, at most 30 seconds.

- Clips saved as H.264 MP4, or WebM where H.264 is unavailable; both play in browsers.

- If clip creation fails, the events are still saved, so detection results are never lost.

- Tracking quality measured on MOT17 with the standard motmetrics library.

## Backend

- Clip and thumbnail endpoints that check camera access, then redirect to a signed link.

- Signed links that expire after 5 minutes; forged or expired links are refused.

- Video seeking supported through partial (range) requests.

- Every clip view written to the audit log.

- Camera editing, and camera deletion that requires confirmation when footage exists.

- Read access to which cameras an operator can see, for the users screen.

## Dashboard

- Play button on each event, opening its clip and details.

- Users screen: add users, change roles, enable or disable, assign cameras.

- Audit log screen with a filter by action.

- Camera settings: rename, delete, draw zones by clicking on a real frame, add and switch off rules.

- Navigation between Cameras, Users and Audit log for admins.

## Quality

- 104 automated tests: 59 backend, 45 detection service, all passing.

- Full flow checked end to end: upload, detection, clips, signed links and playback.

- API contract, architecture and test documents updated to match the code.

# Frontend progress

Each event now opens to its clip, and admins manage the system without using the API directly.

# Backend progress

A 17.5-second test clip went from upload to 38 events in 12.5 seconds, each event with its own clip and thumbnail.

| New endpoint | Purpose | Who may call |
| --- | --- | --- |
| GET /api/events/{id}/clip | Redirect to the event’s clip; audited | Operator (own cameras), admin |
| GET /api/events/{id}/thumbnail | Redirect to the event’s thumbnail | Operator (own cameras), admin |
| GET /api/media | Serve a file through a signed, expiring link | Anyone holding a valid link |
| PUT /api/cameras/{id} | Rename or relocate a camera | Admin |
| DELETE /api/cameras/{id} | Delete a camera; footage only with confirmation | Admin |
| GET /api/users/{id}/cameras | Cameras an operator can see | Admin |

## Tracking quality on MOT17

| Sequence | People | MOTA | IDF1 | ID switches |
| --- | --- | --- | --- | --- |
| MOT17-02 | 52 | 32.9% | 43.7% | 23 |
| MOT17-04 | 79 | 35.0% | 49.5% | 30 |
| MOT17-09 | 26 | 73.8% | 67.2% | 52 |
| All | 157 | 37.4% | 50.1% | 105 |

Every 3rd frame, as the service runs. IDF1 is how long each person keeps one track ID. Scores are limited by missed small, distant people (recall 41%); precision stays at 93%. Sampling every 3rd frame scores no worse than every frame.

# GitHub repository

github.com/steve-prathik-fernandes/cctv-analytics-platform

| Date | Commit |
| --- | --- |
| 29 Oct 2026 | Sprint 2: event clips, signed media links, admin screens, tracking evaluation |
| 15 Oct 2026 | Week 3 work: detection pipeline, event rules, upload-to-event flow |
| 15 Oct 2026 | Database migrations, login and roles, user management, audit log |
| 6 Oct 2026 | Requirements, architecture, database design, API contract |
| 6 Oct 2026 | Initial project scaffold |

# Supporting material

| Document | What changed this sprint |
| --- | --- |
| docs/06-detection-baseline.md | New section on tracking quality |
| docs/03-architecture.md | How clips and thumbnails are made; signed links; storage cost |
| docs/api/openapi.yaml | New endpoints and audit actions |
| docs/weekly-reports/week-05.md | Weekly report for 26 October to 1 November |

# Carry-over and Sprint 3 plan

The main risk is the cloud deployment, now carried over twice; setting up the AWS account comes first in Sprint 3.

- Set up the AWS account and deploy the API, dashboard and detection service.

- Encrypted S3 storage with presigned links, replacing the local folder.

- Run the whole system with Docker Compose.

- Record demo clips with consenting people and label a small vehicle test set.